JUNIPER GREEN COMMUNITY COUNCIL

REPORT ON PLANNING MATTERS ARISING SINCE THE JANUARY REPORT PREPARED BY THE PLANNING CONVENOR

DATE: 24 FEBRUARY 2013

Planning Applications received between 20 January 2012 and 24 February 2013 and not yet determined:

13/00169/FUL 32 Baberton Avenue Juniper Green Edinburgh EH14 5DR Erect single storey, flat-roofed extension to side and rear of house. Install 2 rooflights to rear of existing roof. Application validated 18/01/2013, comments by 22/02/2013.

13/00302/FUL 127 Baberton Mains Drive Edinburgh EH14 3EA Alter and extend existing dwelling house. Application validated 31/01/2013, comments by 25/02/2013.

13/00373/FUL 561 Lanark Road Edinburgh EH14 5DE. Instal three velux windows to rear of property. Application validated 08/02/2013, comments by 15/03/2013.

Planning Applications determined between 26 November 2012 and 20 January 2013:

12/04437/ADV Juniper Green Primary School 1A Woodhall Terrace Juniper Green EH14 5BS. Installation of site sign board to advertise new housing development. Application validated 12/12/2012, permission granted 11/02/2013.

13/00006/FUL Unit 1 569 Lanark Road Edinburgh EH14 5DB. Forming four windows and a velux as an amendment to planning consent ref 12/01623. Application validated 27/12/2012, permission granted 05/02/2013.

13/00050/FUL Flat 3 551 Lanark Road Edinburgh EH14 5DE. Installation of replacement windows on the front elevation. Application validated 09/01/2013, permission granted 14/02/2013.

Previous applications still not determined:

13/00023/FUL 12 Baberton Mains Loan Edinburgh EH14 3EP. Single storey extension to create new disabled bedroom and bathroom and accessible entrance. Application validated 09/01/2013, comments by 05/02/2013.

Progress on Major Planning Applications:

11/01641/FUL 50 Baberton Avenue Juniper Green Edinburgh EH14 5DU. Proposed development of sheltered apartments for the elderly plus communal facilities, car parking spaces and soft and hard landscaping. Consent given 01/09/2011 when a s.75 planning agreement was concluded.

11/01641/CON 50 Baberton Avenue Juniper Green Edinburgh EH14 5DU. Demolition of club house building and all attached ancillary buildings - Proposed development of sheltered apartments for the elderly plus communal facilities, car parking spaces and soft and hard landscaping. Consent given 01/09/2011.

Work on the new road and turning circle almost complete, and a pavement has been constructed round the turning circle. Construction of the new golf clubhouse is now finished. Work on the McCarthy & Stone site is now progressing, and is expected to continue until September 2013.  A separate planning consent has been given (12/02280/FUL) for an electricity substation adjacent to the turning circle. Demolition of the old Janitor’s house is also now complete, and discussions are underway on the use of this site on the east side of the Village Hall.

11/01914/CON & 11/01914/FUL Juniper Green Primary School 1A Woodhall Terrace Juniper Green EH14 5BS. Private residential development comprising a total of 7 houses and 4 apartments.  Apartments and 3 mews houses to be located within the existing school building with partial demolition to the rear.  Existing outbuildings within old playground to be removed to accommodate new buildings to rear of site comprising 3 terraced townhouses, 1 detached house and associated garden ground and parking.  New vehicular and pedestrian entrance to be formed off Baberton Avenue. Application validated 13/06/2011, Consent granted 24/02/2012, and Listed Building consent for partial demolition granted 19/03/2012. A section 75 agreement covering this development will see contributions of £5000 to Safer Routes to School and £5000 to improvements to the bus stop at Baberton Avenue.

The Planning Department wrote to Historic Scotland on 17 February 2012 notifying their intention to give consent to partial demolition of the existing buildings. The Royal Commission on the Ancient and Historical Monuments of Scotland has been given access to the site for 3 months to record the building, structure and other items of interest. The stated reason for this is in order to safeguard the interests of archaeological heritage.

Construction work started on 24 October and is due to continue until the autumn of 2013. The city archaeologist is satisfied with the site and findings to date, and requires a watching brief during construction such that if there were any findings these could be recorded. The developer is aware of the requirements and will keep CEC advised as the site develops.

Enforcement Cases:

12/00769/ENCOMP 11 Juniper Avenue Edinburgh EH14 5EG. Non compliance with the approved drawings for planning permission ref 12/02058/FUL – no further action.

Edinburgh Local Plan.

City of Edinburgh Council have now announced that the Proposed Local Plan will be published sooner than previously expected, probably early in May 2013. The draft will be available a few days before the Planning Committee meeting on 20 March. In preparation for this, a meeting with Currie and Balerno CCs and other interested bodies has been organised for 25 March to discuss further submissions to the Local Plan process.

Other issues.

Following contact with the Post Office about the positioning of the pouch boxes at the junction of Baberton Avenue and Belmont Road, changes have now been made to the way deliveries are organised. This may well result in the relocation or removal of one or both of these boxes sometime in 2012 or 2013. I have still not heard anything further.

The redevelopment of the Veitch’s nursery site at 7 Lanark Road West (just outside our boundary) for affordable housing under existing planning consents dating from 2007 is now being undertaken by Link Scotland. Work started at the end of October 2011, and will go on until the middle of 2013.

Following the rejection of their application to build houses at Muir Wood Field, Taylor Wimpey have now submitted an appeal. We are statutory consultees under the major development provisions of the 2006 Planning Act, and as such responded to the application which was submitted on 6 June 2012, and closed for comments on 13 July 2012. There were 425 public comments, and 18 from statutory consultees. The application went to committee on 10 October, and was refused. We have submitted a further objection to the development, and are waiting to hear when a hearing will be held.

Currie Community Council have set a sub-committee to discuss possible future uses of this site, and JGCC have been invited to take part. Meetings have so far been held on 26 November and 15 January, and a further meeting will take place on 12 March.

The planning consent for Kinleith Mill was submitted on 3 December 2012 following a pre-application consultation which started with a public exhibition in Currie Library in June 2012. Following comments from Currie CC, I submitted reservations on 8 January 2013 concerning the handling of neighbour notification and traffic at the top of Blinkbonny Road. Not yet determined – more information posted on website on 15/02/2013.

Neil Ingram

Planning Convenor